## Slide 1: Planning Poker Dividing Up The WOrk

## Slide 2: Feeback: Project concept docs
At this point all three groups have good project concept docs
From here on out: ‘freeze’ docs that you want me to grade
  For example:
    Create a ‘Finished Docs’ folder
    When something is due copy it into that folder
    The ‘Finished Docs’ folder is the frozen copy
    The original will keep changing

## Slide 3: Grades are listed in StudentTracker
Please add yourself to BIT 286 in StudentTracker in order to see your grades

## Slide 4: Plan for today
Quiz #2
Planning Poker
Dividing up the work
Project Status document
Any remaining time: resume the ASP.Net Core tutorial

## Slide 5: Planning Poker
Gagne slides, slide #22
Points represent the amount of work / difficulty of completing each task
  This should include the time necessary to learn any new technologies / techniques
Each person picks a point value (secretly)
Then you all reveal your answers at once
If the numbers are (pretty much) the same then write it down
If the numbers are different then talk about it
  Try to come to a consensus on the amount of work / difficulty / time required
  Ex: Why did each person pick the number they did? Do these explanations change anyone else’s opinion? If not, keep talking

## Slide 6: <go do this in class>

## Slide 7: Release Planning
Sum up the total story points
Divide by 3 (for 3 releases)
That’s the number of points you need to finish for each release
Look over the stories, and prioritize them
  Highly important that it get done, Medium, or Low
List as many of the High priority stories as you can, limiting yourself to 1/3 of the total story points
That’s what you’re doing for your first release ☺

## Slide 8: <Do this in class>

## Slide 9: Dividing up the work
Divide up the work, using a Project Status Document
Each person should have ‘ownership’ of one or more areas
  That person is the primary developer for that area
  They know “everything” about that area
  They’re the ‘go to’ person for that area
Each person should get about the same number of planning (poker) points
It’s ok to swap stuff around
  But make sure that the points remain balanced
Update the requirements doc as you go!

## Slide 10: Project Status Document
This is due next lecture
You’ll have time to work on this in class, now